EXPLORIA ECOSYSTEM

# 15 - Local Runtime Smoke Test Result v1.0

Frontend + Backend + PostgreSQL | Sprint 1 Critical Path Validation

Current Gate Status - EXECUTION PENDING This report is prepared as the official runtime validation control document. No local Docker runtime logs were provided in this workspace; therefore the final test result is not marked as PASS. The package is ready to be executed by the developer and completed with evidence logs.

| Field | Value |
| --- | --- |
| Document ID | EXPLORIA-15-LRST-001 |
| Version | v1.0 |
| Date | 19 June 2026 |
| Prepared For | Exploria Commercial Pilot / Sprint 1 Readiness Gate |
| Primary Purpose | Capture and decide Local Runtime Smoke Test results after Integration Patch v1.0 |
| Decision Type | Go / Conditional Go / No-Go for Sprint 1A development kickoff |
| Current Status | Pending developer runtime execution and log evidence |

Locked inputs: BRD v1.1 Pilot Revenue Update, FRD v1.1 Pilot Operations Update, Local Integration Pack v1.0, Integration QA Report v1.0, Integration Patch v1.0

# 1. Executive Summary

This document defines the formal Local Runtime Smoke Test result structure for EXPLORIA after Integration Patch v1.0. The prior Integration QA Report identified DEF-001 and DEF-002 as blocking or contract-drift issues. Integration Patch v1.0 addresses both items through OpenAPI YAML correction, /admin/dashboard/summary contract alignment, DashboardSummary schema addition and admin API key security alignment.

The remaining gate is runtime validation on a developer machine using Docker. This report therefore separates confirmed static readiness from unverified runtime evidence. Static readiness can be treated as complete; runtime pass cannot be declared until service logs, smoke output and browser/API checks are attached.

Decision Principle - NO FALSE PASS The project may proceed to local execution and evidence collection. It must not be declared Integration QA Passed, Pilot Ready, or Sprint 1A Ready until the runtime evidence matrix in this report is completed.

# 2. Source Inputs and Dependency Chain

| Input | Version / File | Role in this Gate | Status |
| --- | --- | --- | --- |
| Business Requirements | BRD v1.1 - Pilot Revenue Update | Defines pilot revenue, venue, attribution and commercial acceptance baseline. | Locked |
| Functional Requirements | FRD v1.1 - Pilot Operations Update | Defines QR, OTP, consent, scan event, admin and operational flows. | Locked |
| Local Integration Pack | Exploria_Local_Integration_Pack_v1.0 | Provides Docker, Backend, Frontend, PostgreSQL, seed data and smoke script. | Patched |
| Integration QA Report | Exploria_Integration_QA_Report_v1.0 | Recorded static QA results and defects DEF-001 / DEF-002. | Conditional No-Go before patch |
| Integration Patch | Exploria_Integration_Patch_v1.0 | Resolved YAML parse failure and OpenAPI/admin dashboard contract drift. | Static Patch Applied |
| This Report | Local Runtime Smoke Test Result v1.0 | Captures runtime evidence and Go/No-Go decision. | Execution Pending |

# 3. Runtime Smoke Test Scope

The Local Runtime Smoke Test validates the Sprint 1 critical path end-to-end in a local developer environment:

Infrastructure boot: PostgreSQL, Backend API and Frontend PWA/Admin must start through docker compose.

Health check: Backend must return a valid health response.

Visitor acquisition path: demo QR landing page must open and route correctly.

OTP flow: request and verify OTP with the configured demo OTP value.

Consent flow: consent status must be readable and consent acceptance must be persisted.

Scan attribution: QR scan event must be recorded and tied to the expected venue/campaign/touchpoint context.

Admin visibility: dashboard summary endpoint must return operational data using x-admin-api-key.

Smoke script: make smoke or node scripts/e2e-smoke.mjs must finish without failure.

# 4. Execution Prerequisites

| Prerequisite | Minimum Expected State | Evidence Required |
| --- | --- | --- |
| Docker Desktop / Docker Engine | Installed and running before executing docker compose. | docker --version and docker compose version output |
| Project root | Terminal opened in folder containing docker-compose.yml. | Directory listing or command prompt path |
| Environment file | .env created from .env.example. | Command output or file existence confirmation |
| Ports | Local ports available for frontend/backend/database. | docker compose ps output |
| Network access | Browser can open localhost frontend and backend health URL. | Screenshot or log notes |

# 5. Official Runtime Execution Commands

Run the following commands from the Local Integration Pack root directory.

cp .env.example .env # Windows PowerShell alternative: # Copy-Item .env.example .env docker compose up --build # or detached mode: # docker compose up -d --build make smoke # if make is not available: # node scripts/e2e-smoke.mjs

Recommended evidence collection commands:

mkdir -p logs docker compose ps > logs/docker-ps.log docker compose logs api --tail 300 > logs/backend.log 2>&1 docker compose logs web --tail 300 > logs/frontend.log 2>&1 docker compose logs postgres --tail 200 > logs/postgres.log 2>&1 make smoke > logs/smoke.log 2>&1

Windows PowerShell alternative:

New-Item -ItemType Directory -Force logs docker compose ps ¦ Tee-Object logs/docker-ps.log docker compose logs api --tail 300 ¦ Tee-Object logs/backend.log docker compose logs web --tail 300 ¦ Tee-Object logs/frontend.log docker compose logs postgres --tail 200 ¦ Tee-Object logs/postgres.log make smoke ¦ Tee-Object logs/smoke.log

# 6. Runtime Test Result Matrix

| ID | Area | Action | Expected Result | Result | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| LRST-001 | Docker boot | docker compose up --build | postgres, api and web services start without crash loop. | PENDING | Attach docker-ps.log and service logs. |
| LRST-002 | Backend health | GET http://localhost:8080/health | Response indicates service is available and healthy. | PENDING | Attach curl/browser output. |
| LRST-003 | Frontend root | Open http://localhost:5173 | Frontend loads without runtime error. | PENDING | Attach screenshot or browser note. |
| LRST-004 | Demo QR route | Open /scan/demo-qr-001 | QR landing page opens for the demo QR. | PENDING | Attach screenshot. |
| LRST-005 | OTP request | Request OTP from QR flow or API | OTP request succeeds for test mobile number. | PENDING | Attach smoke output. |
| LRST-006 | OTP verify | Verify OTP 123456 | Token/session is returned and accepted by next step. | PENDING | Attach smoke output. |
| LRST-007 | Consent current | Read current consent state | Consent state is retrievable. | PENDING | Attach API/smoke output. |
| LRST-008 | Consent accept | Accept consent in frontend/API | consent_accepted event or equivalent state is persisted. | PENDING | Attach API/smoke output. |
| LRST-009 | Scan event | Complete QR scan journey | qr_scanned event is recorded with attribution context. | PENDING | Attach database/API/smoke output. |
| LRST-010 | Admin dashboard summary | GET /admin/dashboard/summary with x-admin-api-key | Dashboard summary returns valid data. | PENDING | Attach API/smoke output. |
| LRST-011 | Automated smoke | make smoke or node scripts/e2e-smoke.mjs | Script exits successfully with no failing assertion. | PENDING | Attach smoke.log. |
| LRST-012 | Runtime errors | Review backend/frontend/postgres logs | No blocker runtime exceptions or repeated crash/retry loops. | PENDING | Attach logs and reviewer notes. |

# 7. Manual Visitor Path Verification

1.  Open http://localhost:5173/scan/demo-qr-001 in a browser.

2.  Confirm QR landing content loads for the demo QR.

3.  Enter a test mobile number.

4.  Enter OTP value 123456.

5.  Review and accept consent.

6.  Confirm Scan Success or equivalent success page is shown.

7.  Open the admin dashboard/event monitor and confirm that the scan is visible.

| Manual Step | Pass Criteria | Result | Reviewer Note |
| --- | --- | --- | --- |
| QR Landing | Page renders without mock-only state or missing API error. | PENDING |  |
| Mobile Entry | Input accepts test mobile and submits OTP request. | PENDING |  |
| OTP Verification | OTP 123456 advances to consent/next step. | PENDING |  |
| Consent | Consent acceptance completes without token/header mismatch. | PENDING |  |
| Scan Success | Visitor receives scan success/result state. | PENDING |  |
| Admin Visibility | Admin dashboard/event monitor receives updated data. | PENDING |  |

# 8. Defect Carry-Forward Register

| Defect ID | Prior Finding | Patch Treatment | Runtime Confirmation Required | Current State |
| --- | --- | --- | --- | --- |
| DEF-001 | OpenAPI YAML parse failure due to unquoted info.description with colon characters. | info.description quoted and OpenAPI files aligned across contracts/backend/frontend docs. | Smoke execution should use the patched contract only; no YAML parse error should appear in tooling/logs. | Static fixed / runtime pending |
| DEF-002 | /admin/dashboard/summary implemented and used by smoke/admin route but missing from OpenAPI contract. | Path, DashboardSummary schema and adminApiKey security scheme added. | Admin summary smoke/API call must return valid data with x-admin-api-key. | Static fixed / runtime pending |
| ENV-001 | Docker runtime E2E not executed in ChatGPT environment. | No patch can replace developer environment execution. | Developer must attach docker compose and smoke logs. | Pending evidence |

# 9. Required Evidence Package

The final version of this report should include or reference the following evidence package before sign-off:

| Evidence File | Purpose | Required? | Status |
| --- | --- | --- | --- |
| logs/docker-ps.log | Confirms service state and exposed ports. | Yes | PENDING |
| logs/backend.log | Confirms API boot, database connection, route execution and errors. | Yes | PENDING |
| logs/frontend.log | Confirms frontend build/runtime state. | Yes | PENDING |
| logs/postgres.log | Confirms database boot, migrations/seed interactions and DB errors. | Recommended | PENDING |
| logs/smoke.log | Primary automated smoke test result. | Yes | PENDING |
| Browser screenshots | Confirms QR/OTP/Consent/Success/Admin manual path. | Recommended | PENDING |
| Reviewer notes | Confirms manual interpretation of any warnings. | Yes | PENDING |

# 10. Gate Decision Rules

| Decision | Conditions | Allowed Next Step |
| --- | --- | --- |
| GO | All required LRST tests PASS; no blocker runtime error; evidence package attached. | Proceed to Sprint 1A Development Kickoff Pack and Pilot Seed Data hardening. |
| CONDITIONAL GO | Minor warnings exist but QR -> OTP -> Consent -> Scan -> Admin critical path passes and evidence is complete. | Proceed to Sprint 1A with explicit patch backlog and owner assignments. |
| NO-GO | Any blocker failure in Docker boot, health, OTP, consent, scan event, admin dashboard summary or automated smoke. | Create Integration Patch v1.1 or Runtime Defect Patch before Sprint 1A. |
| PENDING | Runtime evidence not yet provided. | Run local smoke test and complete this report. |

Current Gate Decision - PENDING - NOT APPROVED FOR FINAL INTEGRATION PASS Static patch readiness is acceptable, but Local Runtime Smoke Test evidence is still missing. The only approved next action is local execution and evidence capture.

# 11. Runtime Risks and Watchpoints

| Risk | Potential Impact | Watchpoint / Mitigation |
| --- | --- | --- |
| Port conflicts | Services fail to bind locally. | Run docker compose down, free ports, rerun compose build. |
| Database volume contamination | Old schema/seed state causes inconsistent results. | Use docker compose down -v before a clean rerun if needed. |
| Admin key mismatch | Admin dashboard summary fails despite route existing. | Confirm x-admin-api-key value equals dev-admin-key or configured env value. |
| Frontend API base mismatch | PWA loads but calls wrong backend URL. | Verify frontend environment points to local API base. |
| Token/header mismatch | Consent or scan step fails after OTP. | Confirm Bearer token handling and API contract remain aligned. |
| Contract drift reintroduced | OpenAPI no longer matches implemented routes. | Run OpenAPI validation and compare smoke route coverage before sign-off. |

# 12. Completion Procedure After Logs Are Available

1.  Attach the logs folder or paste the command outputs into the evidence appendix.

2.  Update every PENDING field in the Runtime Test Result Matrix to PASS, FAIL, WARN or N/A with reviewer notes.

3.  Record any new runtime defects with severity, owner and required fix.

4.  Recalculate the final gate decision using the rules in Section 10.

5.  If GO or CONDITIONAL GO, prepare Exploria Sprint 1A Development Kickoff Pack v1.0.

6.  If NO-GO, prepare Integration Runtime Patch v1.1 and rerun this report after fixes.

# 13. Sign-off

| Role | Name | Decision | Date | Signature / Approval Note |
| --- | --- | --- | --- | --- |
| Product Owner |  | PENDING |  |  |
| Technical Lead |  | PENDING |  |  |
| QA Reviewer |  | PENDING |  |  |
| Pilot Operations Owner |  | PENDING |  |  |

# Appendix A - Result Summary Snapshot

| Category | PASS | WARN | FAIL | PENDING | Notes |
| --- | --- | --- | --- | --- | --- |
| Static Patch Readiness | Yes | No | No | No | DEF-001 and DEF-002 addressed in Integration Patch v1.0. |
| Docker Runtime | No | No | No | Yes | Developer execution required. |
| Automated Smoke | No | No | No | Yes | make smoke output required. |
| Manual Browser Path | No | No | No | Yes | QR/OTP/Consent/Scan/Admin screenshots or reviewer notes required. |
| Final Gate | No | No | No | Yes | No final Pass until evidence exists. |

End of Document - EXPLORIA Local Runtime Smoke Test Result v1.0